# PANI - App

Problem Statement

In India’s Tier-2 and Tier-3 cities, the recruitment ecosystem for vocational and blue-collar workers (mechanics, delivery drivers, retail staff, warehouse handlers) remains highly fragmented, inefficient, and reliant on word-of-mouth or unorganized WhatsApp groups. Traditional platforms like LinkedIn are designed entirely for white-collar corporate roles, requiring resume-building skills that this demographic does not possess. Conversely, service aggregators like Urban Company act as strict, high-commission agency gatekeepers rather than open employment platforms. There is a massive structural gap for a direct, low-friction mobile marketplace where local employers can instantly verify and hire nearby vocational talent.

Goals

- Video-First Profiles: Enable workers to create verified digital profiles using short 30-second video introductions and photo portfolios instead of text resumes.

- Hyper-Local Matchmaking: Implement geolocation-based job discovery, allowing employers to find and contact available talent within a 5–15 km radius.

- Low-Barrier Android MVP: Build a lightweight Android app (under 15 MB) that functions efficiently on low-end smartphones and erratic 4G networks.

- Direct Communication: Provide a seamless chat and direct-call routing architecture connecting employers and workers directly without intermediary agencies.

Non-goals

- White-Collar Corporate Recruiting: The platform will not host traditional office jobs, software engineering roles, or remote corporate work.

- Direct Payroll Management: The app will not process full-time corporate salaries, tax deductions, or employee benefits in the MVP phase.

- Gig-Service Agency Operations: The platform will not dictate service prices, force branding requirements, or take a direct percentage cut of a worker’s independent earnings (unlike Urban Company).

Proposed Solution

An Android-first mobile marketplace utilizing a dual-interface architecture (Worker Mode and Employer Mode).

- Worker Onboarding: A streamlined, multi-lingual flow (supporting Hindi and regional languages) where a worker signs up via phone OTP, selects their trade categories, and records a 30-second video showcasing their skills or introduction via an embedded camera API.

- Employer Search & Discovery: A map- and card-based feed allowing small business owners or contractors to filter workers by specific trade, current availability, and geographic proximity.

- Tech Stack Components: Native Android (Kotlin) or cross-platform Flutter for lightweight performance; Firebase Phone Authentication for secure OTP logins; AWS S3 or Cloudinary with aggressive video compression profiles for video hosting; and Google Maps/Geofencing APIs for localized sorting.

Alternative Solutions

- Text-Based Resume Builder App: Rejected because the core demographic has low text-literacy or professional writing experience. Video profiles provide immediate proof of skill, communication style, and personality.

- WhatsApp Business Automation Group: Considered utilizing a centralized automated WhatsApp bot network. Rejected due to the extreme difficulty in scaling structured database queries, filtering geographical radii, and maintaining data privacy for workers.

Implementation Plan

Phase 1: Architecture & Foundation (Weeks 1–4)

- Database Setup: Design a flexible PostgreSQL schema on AWS RDS or Supabase. Keep User, JobPost, and WorkerProfile models highly decoupled.

- Authentication Flow: Set up a clean Firebase Phone Auth pipeline. Because target users often drop or switch SIM cards, build an automatic fallback to WhatsApp OTP using the Twilio API.

- Localization Structure: Integrate Android's string localization files (strings.xml) immediately. Build the onboarding logic to support English, Hindi, and Tamil/Telugu right out of the box.

- Geospatial Tracking: Implement the Google Location Button API. Store coordinates using PostGIS extensions (GEOMETRY(Point, 4326)) for fast radius indexing.

Phase 2: Video-First Profile Engine (Weeks 5–8)

- On-Device Video Capture: Build a custom camera overlay utilizing Android’s CameraX API. Hard-cap the video duration at exactly 30 seconds using an automated UI countdown timer.

- Media Compression Pipeline: Compress raw worker videos directly on-device before uploading to preserve bandwidth. Target H.264 video encoding at 720p resolution with a 24fps frame rate.

- Cloud Storage Architecture: Push compressed profiles securely to an AWS S3 bucket via presigned URLs. Serve videos to employers using an AWS CloudFront CDN distribution.

- Fluid Playback UI: Build an endless-scroll vertical video feed using ExoPlayer or Jetpack Compose Media3. Implement smart video pre-fetching to eliminate buffering lag on unstable 4G links.

Phase 3: Matchmaking & Communications (Weeks 9–10)

- Radius Query Engine: Build back-end API endpoints that execute PostGIS queries (ST_DWithin) to automatically display local talent sorted by distance.

- In-App Messaging & Calling: Integrate Firebase Cloud Firestore for a low-latency chat interface. For voice calls, implement an automated masked-number forwarding layer via Exotel or cloud telephony to safeguard user phone privacy.

- Push Alert Pipeline: Configure Firebase Cloud Messaging (FCM) to trigger high-priority push notifications whenever a local job matches a worker's specific skill sets.

Phase 4: Hardening & Play Store Deployment (Weeks 11–12)

- APK Optimization: Configure ProGuard/R8 compilation rules to obfuscate unused code libraries. Keep the initial delivery package under 15 MB.

- Closed Testing Strategy: Recruit 20 local small business owners and day laborers to run a 2-week internal testing loop. Fix edge cases involving app crashes on older Android versions.

- Play Console Submission: Complete safety declarations for data privacy and location usage, then submit the production build directly to the Google Play Store.